## Slide 1: Change Management Process
First Digital — DWx Policy Manager

## Slide 2
Change Management Process
First Digital — IT Operations
All changes to production systems, infrastructure, and critical applications must follow the Change Management process to minimise risk and ensure service stability.
Request
→
Assess
→
Approve
→
Implement
→
Review
1 / 4
Change Types
Standard
Pre-approved, low-risk, routine changes. No CAB approval needed.
Example: Patch deployment, user account changes, certificate renewals
Normal
Non-urgent changes requiring planning and CAB approval. 5-day lead time.
Example: Application upgrade, firewall rule change, new integration
Emergency
Urgent fix for P1/P2 incidents. Expedited approval by Emergency CAB.
Example: Security patch for active exploit, production hotfix
2 / 4
Change Request Requirements
Every change request must include:
Description: Clear explanation of what is changing and why
Impact Assessment: Systems affected, users impacted, downtime expected
Risk Assessment: Likelihood and impact of failure
Rollback Plan: Step-by-step procedure to revert the change if issues arise
Test Evidence: Results from testing in non-production environment
Implementation Plan: Detailed steps, schedule, and responsible parties
Communication Plan: Who needs to be notified, when, and how
3 / 4
Change Advisory Board (CAB)
Governance and approval
CAB meets weekly (Wednesday 2pm) to review and approve Normal change requests.
Members: CTO (Chair), IT Operations Manager, Security Lead, Application Owners, Service Desk Manager
Change Windows
Standard maintenance: Tuesday and Thursday 10pm - 2am AEST
Major releases: Saturday 6am - 12pm AEST
Change freeze: 15 December - 5 January (annual), plus company-defined blackout periods
Submit changes via ServiceNow • Contact: changemanagement@firstdigital.com
4 / 4 • First Digital — DWx Policy Manager